PRO-2 Software Process Measurement Exercise - Solution

Time Recording Log

| Student | I. C. Light | Date | 2/12/04 |
| --- | --- | --- | --- |
| Instructor | U. R. Thayer | Class | CS 1 |
| Date | Start | Stop | Interrupt Time | Delta Time | Activity | Comments |
| 1/12 | 0800 | 0844 |  | 44 | Plan | begin assignment |
| 1/12 | 0850 | 0955 |  | 65 | Design |  |
| 1/12 | 1332 | 1417 | 5 | 40 | Coding |  |
| 1/12 | 1425 | 1447 |  | 22 | CR | 1 error found and fixed |
| 1/12 | 1450 | 1543 |  | 53 | Compile | several errors found and fixed |
| 1/12 | 1555 | 1708 |  | 73 | Test | error in Stand Dev - no removed |
| 1/13 | 1000 | 1015 |  | 15 | Test | meeting with instructor about SD error |
| 1/13 | 1836 | 1909 |  | 33 | Test | found and fixed SD error |
| 1/13 | 1933 | 1953 |  | 20 | PM |  |

Defect Recording Log

| Student | I. C. Light | Date | 2/12/04 |
| --- | --- | --- | --- |
| Instructor | U. R. Thayer | Class | CS 1 |
| Date | Num | Type | Phase Injected | Phase Removed | Fix Time | Description |
| 1/12 | 1 | fun | design | CR | 1* | SUM not initialized |
| 1/12 | 2 | syn | code | compile | 1* | missing semicolon |
| 1/12 | 3-6 | syn | code | compile | 2* | misspelled identifier - left out "_" |
| 1/12 | 7 | int | design | compile | 2* | incorrect parameter type |
| 1/12 | 8 | syn | code | compile | 1 | missing semicolon |
| 1/12 | 9 | fun | design | test | 116 | incorrect SD formula; parens missing |
| * These times are approximates. |

| type | code | name | description |
| --- | --- | --- | --- |
| doc | 10 | Documentation | comments, messages |
| syn | 20 | Syntax | spelling, punctuation, typos, instruction formats, etc. |
| bld | 30 | Build, Package | change management, library, version control |
| asg | 40 | Assignment | declaration, identifier names, scope, limits |
| int | 50 | Interface | procedure calls, context clauses, and references, I/O, user prompts, output labeling |
| chk | 60 | Checking | error messages, inadequate checks and exception handling |
| dat | 70 | Data | structure, content |
| fun | 80 | Function | logic, pointers, loops, recursion, computation, function defects |
| sys | 90 | System | system configuration, timing, memory |
| env | 100 | Environment | tool support and operating system problems |

PSP Project Planning/Summary Report

| Student | I.C. Light | Date | 2/12/04 |
| --- | --- | --- | --- |
| Program | Statistics | Program # | 3 |
| Instructor | U. R. Thayer | Language | Java |

| Program Size (LOC) | Plan | Actual | To Date |  |
| --- | --- | --- | --- | --- |
| Total New & Changed | 120 | 104 |  |  |
| Maximum Size | 200 |  |  |  |
| Minimum Size | 75 |  |  |  |
| Time in Phase (min.) | Plan | Actual | To Date | To Date % |
| Planning | 20 | 44 |  |  |
| Design | 60 | 65 |  |  |
| Design Review | 0 | 0 |  |  |
| Code | 60 | 40 |  |  |
| Code Review | 30 | 22 |  |  |
| Compile | 15 | 53 |  |  |
| Test | 15 | 121 |  |  |
| Postmortem | 20 | 20 |  |  |
| Total | 220 | 365 |  |  |
| Maximum Time | 330 |  |  |  |
| Minimum Time | 120 |  |  |  |
| Defects Injected | Plan | Actual | To Date | To Date % |
| Design | 1 | 3 |  |  |
| Design Review | 0 |  |  |  |
| Code | 4 | 6 |  |  |
| Code Review | 0 |  |  |  |
| Compile | 0 |  |  |  |
| Test | 0 |  |  |  |
| Total | 5 | 9 |  |  |
| Defects Removed | Plan | Actual | To Date | To Date % |
| Design | 0 |  |  |  |
| Design Review | 0 |  |  |  |
| Code | 0 |  |  |  |
| Code Review | 4 | 1 |  |  |
| Compile | 1 | 7 |  |  |
| Test | 0 | 1 |  |  |
| Total | 5 | 9 |  |  |
| Summary | Plan | Actual | To Date |  |
| LOC/Hour | 32.7 | 17.1 |  |  |
| Defects/KLOC | 41.6 | 86.54 |  |  |
| Pre-Compile Yield | 80% | 11.1% |  |  |

Comments:__________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________

___________________________________________________________________________